## Slide 1: DOX Project – Eliminate NDF From ECAT RMA
Title slide
Innovation
Teamwork
Inspiration

## Slide 2: Contents
Team Structure Page 3
Business Problem & Background Page 4
Scope Page 5
Objective Page 6
Motivation Page 6
DEFINE
  Project Plan Page 8
  Project Charter Page 9
  SIPOC Page 10
MEASURE
  Process Mapping Page 12
  Value Stream Mapping Page 13
  Identify Improvement Areas Page 14
  Data Collection Plan Page 15
  Gage R&R Study Page 16
  Attribute Agreement Analysis Result Page 17
ANALYZE
  Identify opportunities for improvement at FCT Page 19
  Identify potential cause for FCT low FPY Page 20
  Fishbone diagram Page 22
  Validate potential causes Page 23
  Develop problem statement Page 24

## Slide 3
IMPROVE
  Evaluate and select solutions Page 28
  Design of Experiments Summary. Page 29
  Verify effectiveness of solution Page 34
CONTROL
  Implementation Plan Page 37
  Process Control System Page 38
  Control Result Page 40
  Cost Saving Page 41
Project Status

## Slide 4: Team Structure
Name (s) | Role
Jason Miller/Chin Meng Tan/Casey Ng | Project Sponsor
IBM MFG | Process Owner
PQE & MFG TEST ENGINEERING | Key Stakeholders
Ceriawati Ng | Finance Analyst
Celine Chong | MBB/BB Coach
Isaias Rafael Jr Burao Angeles | Project Lead / GB
Ireneo Delco Quesea, Thanabal Krishnan, Kumar Thirumalai, Christian Nugraha | Core Team
MFG Test, PQE, RCH ECAT Test | SME

## Slide 5: Business Problem & Background
Agenda slide
In the ECAT RMA Analysis report on Power System in 2015, the top defects are damage and NDF. NDF parts contributes 33% to the total defective parts found in supplier
Picture 2 – RMA Report for year 2015
Picture 1 – Top three (3) Defects